DEVELOPER TASK SHEET

Social Group Buying E-Commerce Platform

Client: Sahil Srivastava  |  Prepared By: ArgosMob Tech & AI Pvt Ltd

April 2026  |  Stack: Node.js / React.js / PostgreSQL / Redis

| P1 — Critical / Core Logic | P2 — Important Feature | P3 — Enhancement / Polish | Build Order: Backend First, Then Frontend |
| --- | --- | --- | --- |

How to Use This Sheet Read before starting development

This task sheet is organized in the order you should build things: Backend API first, Frontend second. Each task row tells you exactly what to build, what logic to implement, and what to watch out for. Do not start a frontend task until its corresponding backend API is tested and working.

| Column | Meaning |
| --- | --- |
| Task ID | Unique ID to reference in commits and PR descriptions (e.g. BE-01, FE-03) |
| Task / Module | The feature or module name |
| What to Build | Exact API routes, logic, validations, and DB operations to implement |
| Priority | P1 = must-have for the platform to function, P2 = important feature, P3 = polish |
| Notes / Dependencies | What must exist before this task can start, or key implementation warnings |

Phase 0 — Database Schema & Project Setup Do this before writing any API code

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| DB-01 | Project Scaffolding | - Initialize Node.js + Express project - Set up folder structure: /routes, /controllers, /models, /middleware, /utils - Configure .env for DB_URL, JWT_SECRET, RAZORPAY_KEY, WHATSAPP_TOKEN etc. - Install core packages: express, pg, redis, jsonwebtoken, bcrypt, dotenv, axios | P1 | Day 1 setup — nothing runs without this |
| DB-02 | PostgreSQL Schema — Users | - Table: users (id, name, email, phone, password_hash, role ENUM[user/seller/admin], is_verified, created_at) - role column must default to 'user' - phone must be UNIQUE — used for OTP login - Index on email and phone for fast lookups | P1 | All other tables FK to users.id |
| DB-03 | PostgreSQL Schema — Products & Categories | - Table: categories (id, name, commission_pct, created_at) - Table: products (id, seller_id FK, category_id FK, name, description, images JSONB, sku, stock, status ENUM[pending/active/rejected], created_at) - Table: product_tiers (id, product_id FK, group_size INT, price DECIMAL) — 5 rows per product (1,2,3,5,10) | P1 | product_tiers is the pricing engine. Must be seeded for every product |
| DB-04 | PostgreSQL Schema — Groups & Members | - Table: groups (id, product_id FK, creator_id FK, target_size INT, current_size INT DEFAULT 0, status ENUM[active/complete/expired/cancelled], timer_end TIMESTAMPTZ, extension_used BOOLEAN DEFAULT false, created_at) - Table: group_members (id, group_id FK, user_id FK, joined_at) — UNIQUE(group_id, user_id) - Index on groups.status and groups.timer_end for the expiry cron job | P1 | Core of the platform. current_size must stay in sync via triggers or app logic |
| DB-05 | PostgreSQL Schema — Orders & Payments | - Table: orders (id, group_id FK, buyer_id FK, seller_id FK, product_id FK, quantity INT, unit_price DECIMAL, total_amount DECIMAL, status ENUM[pending/confirmed/shipped/delivered/cancelled/refunded], razorpay_order_id, razorpay_payment_id, created_at) - Table: payment_preauth (id, order_id FK, razorpay_order_id, status ENUM[authorized/captured/voided], authorized_at, captured_at, voided_at) | P1 | payment_preauth is separate from orders — tracks the hold lifecycle |
| DB-06 | PostgreSQL Schema — Sellers & Notifications | - Table: seller_profiles (id, user_id FK UNIQUE, business_name, gstin, bank_account, ifsc, is_approved BOOLEAN DEFAULT false) - Table: notification_log (id, user_id FK, type VARCHAR, channel ENUM[whatsapp/push/email], payload JSONB, status ENUM[sent/failed], sent_at) | P2 | notification_log helps admin debug delivery failures |
| DB-07 | Redis Setup | - Connect Redis client in app - Use Redis for: group timer countdowns (key: group:{id}:timer), session tokens, real-time member count cache - Set TTL on group timer keys to match 24h expiry | P1 | Redis is mandatory — PostgreSQL alone cannot handle real-time timer updates |

Phase 1 — Backend: Authentication & User Management JWT + OTP based auth

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| BE-01 | OTP Send | - POST /api/auth/send-otp - Accepts: { phone } - Generate 6-digit OTP, store in Redis with key otp:{phone} and TTL 10 mins - Send via MSG91 or Twilio SMS API - Return: { message: 'OTP sent' } | P1 | Rate-limit: max 3 requests per phone per 10 mins |
| BE-02 | OTP Verify + JWT Issue | - POST /api/auth/verify-otp - Accepts: { phone, otp } - Verify OTP from Redis — delete after successful match - If user exists: return JWT. If new user: create user record first, then return JWT - JWT payload: { userId, role, phone } — expiry 7 days - Return: { token, user: { id, name, phone, role } } | P1 | JWT secret must be in .env — never hardcode |
| BE-03 | Auth Middleware | - Middleware: verifyToken(req, res, next) - Extract Bearer token from Authorization header - Verify JWT, attach decoded user to req.user - Return 401 if missing/invalid/expired - Middleware: requireRole(role) — returns 403 if req.user.role !== role | P1 | All protected routes must use verifyToken. Admin routes must also use requireRole('admin') |
| BE-04 | User Profile | - GET /api/user/profile — return logged-in user's details - PUT /api/user/profile — update name, email (not phone) | P2 | Phone is immutable — used as login identifier |

Phase 2 — Backend: Products, Categories & Seller Panel

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| BE-05 | Category CRUD (Admin) | - POST /api/admin/categories — create category with commission_pct - GET /api/categories — public list (for product listing form) - PUT /api/admin/categories/:id — edit - DELETE /api/admin/categories/:id — only if no products assigned | P2 | Admin-only write routes |
| BE-06 | Seller Registration | - POST /api/seller/register - Creates seller_profiles record linked to user - Sets is_approved = false - Sends email notification to admin (via SendGrid) - User role remains 'user' until admin approves | P1 | Seller cannot list products until is_approved = true |
| BE-07 | Admin: Approve / Suspend Seller | - PUT /api/admin/sellers/:id/approve — sets is_approved=true, updates user.role to 'seller' - PUT /api/admin/sellers/:id/suspend — sets is_approved=false, role back to 'user' - GET /api/admin/sellers — list all with approval status and sales stats | P1 | Role change must happen atomically with approval status |
| BE-08 | Product Listing (Seller) | - POST /api/seller/products - Accepts: name, description, images[], category_id, sku, stock, tiers[{group_size, price}] - Validate: must include all 5 tiers (1,2,3,5,10) - Validate: tier prices must be descending (solo > duo > trio > team > best) - Set status = 'pending' on create - Return: created product with tier prices | P1 | Strict tier validation — reject if any tier is missing or prices are not decreasing |
| BE-09 | Admin: Approve / Reject Products | - PUT /api/admin/products/:id/approve — status = 'active' - PUT /api/admin/products/:id/reject — status = 'rejected', accepts reason field - GET /api/admin/products?status=pending — list pending approvals | P1 | Only active products should appear in public listing |
| BE-10 | Product Listing (Public) | - GET /api/products — paginated list, filter by category, sort by price/popularity - GET /api/products/:id — full detail with all tier prices and active group count - Only return products with status = 'active' | P1 | Include active_groups count in product detail response — frontend needs this |
| BE-11 | Seller Inventory & Order Management | - PUT /api/seller/products/:id — edit stock, description, images - GET /api/seller/orders — orders assigned to this seller, with status filter - PUT /api/seller/orders/:id/ship — update status to 'shipped', add courier_name and tracking_number | P2 | Sellers cannot change prices after product is active — prices are locked |

Phase 3 — Backend: Group Buying Engine Most complex backend module — build carefully

WARNING: This is the most business-critical backend module. The group engine must handle concurrent joins, timer expiry, payment pre-authorization, and state transitions atomically. Use database transactions everywhere in this module.

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| BE-12 | Create Group | - POST /api/groups/create - Accepts: { product_id, target_size } — target_size must be one of [2,3,5,10] - Validate product is active and not out of stock - Insert into groups: status='active', timer_end = NOW() + 24h - Add creator as first group_member - Set current_size = 1 - Store timer in Redis: SET group:{id}:timer {unix_timestamp} EX 86400 - Generate shareable invite URL: /join/{group_id} - Return: { group_id, invite_url, timer_end, tier_price } | P1 | creator is automatically joined — do not make them re-join |
| BE-13 | Join Group | - POST /api/groups/:id/join - Check: group status must be 'active' - Check: timer_end must be in the future (check both DB and Redis) - Check: user not already in group — UNIQUE constraint on group_members - Check: current_size < target_size - Insert into group_members - Increment groups.current_size by 1 (use atomic UPDATE SET current_size = current_size + 1) - If current_size === target_size: trigger Group Completion flow (see BE-14) - Else: send WhatsApp notification to group creator (new member joined) - Update Redis member count cache | P1 | CRITICAL: Use a DB transaction wrapping the size increment + completion trigger to prevent race conditions |
| BE-14 | Group Completion Flow | - Triggered internally when current_size === target_size - Set groups.status = 'complete' - Capture payment pre-authorization for ALL members simultaneously - Create orders for all members with status='confirmed' - Send WhatsApp blast to all members: 'Your group is complete! Order confirmed.' - Send push notification to all members - Do NOT expose this as a public API — it is called internally from BE-13 | P1 | Payment capture must be in a try-catch — if capture fails for any member, log error and flag for manual admin review |
| BE-15 | Group Status / Real-Time Poll | - GET /api/groups/:id/status - Return: { current_size, target_size, status, timer_remaining_seconds, members_count, tier_price } - timer_remaining_seconds: fetch from Redis, fall back to DB timer_end - NOW() if Redis key missing - Frontend will poll this every 5-10 seconds for live updates | P1 | This endpoint will be hit frequently — keep it lightweight, read from Redis cache where possible |
| BE-16 | Extend Timer | - POST /api/groups/:id/extend-timer - Only group creator can call this (verify req.user.id === groups.creator_id) - Check: extension_used must be false - Extend timer_end by configurable duration (default: +12 hours) - Set extension_used = true - Update Redis TTL: EXPIRE group:{id}:timer {new_seconds} - Send WhatsApp notification to all current group members | P2 | Extension duration should be configurable from admin settings, not hardcoded |
| BE-17 | Cancel Group | - POST /api/groups/:id/cancel - Only creator can cancel — verify ownership - Only possible when status = 'active' - Set status = 'cancelled' - Void all payment pre-authorizations for all members - Send WhatsApp notification to all members: 'Group cancelled, payment hold released' - Delete Redis timer key | P1 | Payment void must happen before status update — if void fails, do not mark as cancelled |
| BE-18 | Group Expiry Cron Job | - Scheduled job: runs every 5 minutes - Query: SELECT * FROM groups WHERE status='active' AND timer_end < NOW() - For each expired group: - Set status = 'expired' - Void all payment pre-authorizations - Send push notification to all members - Delete Redis timer key - Use node-cron or a dedicated worker process - Log every expiry action in notification_log | P1 | This cron is critical — without it, expired groups will never close. Test thoroughly with short timers in dev |
| BE-19 | Admin: Manual Group Completion | - POST /api/admin/groups/:id/force-complete - Admin can override an expired or stalled group and mark it complete - Capture payment for all existing members regardless of target size - Set status = 'complete' - Log admin action with admin_id and timestamp in audit trail | P2 | Audit log is mandatory — admin overrides must be traceable |

Phase 4 — Backend: Payment Gateway (Razorpay Pre-Auth)

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| BE-20 | Create Payment Order (Pre-Auth) | - POST /api/payments/create-order - Accepts: { group_id } - Calculate amount from product_tiers based on group's target_size - Call Razorpay Orders API: create order with payment_capture = 0 (pre-auth mode) - Store razorpay_order_id in payment_preauth table with status='authorized' - Return: { razorpay_order_id, amount, key_id } — frontend uses this to open Razorpay modal | P1 | payment_capture=0 is the key flag for pre-auth. Double-check Razorpay docs for pre-auth flow |
| BE-21 | Capture Payment (on Group Complete) | - Internal function: capturePayment(razorpay_order_id, amount) - Calls Razorpay Capture API - On success: update payment_preauth.status = 'captured', set captured_at - Update order.status = 'confirmed' - On failure: log error, flag order for admin review | P1 | Called from Group Completion Flow (BE-14), never directly by user |
| BE-22 | Void Payment Authorization | - Internal function: voidPayment(razorpay_order_id) - Calls Razorpay void/refund API - On success: update payment_preauth.status = 'voided', set voided_at - On failure: log and alert admin — do not silently fail | P1 | Called from Group Cancel (BE-17) and Expiry Cron (BE-18) |
| BE-23 | Razorpay Webhook Handler | - POST /api/webhooks/razorpay - Verify webhook signature using Razorpay webhook secret - Handle events: payment.authorized, payment.captured, payment.failed, refund.created - Update order and payment_preauth records based on webhook event - This is the source of truth — keep DB in sync with Razorpay | P1 | Webhook endpoint must be public (no JWT auth). Verify signature before processing — never trust raw webhook data |
| BE-24 | COD Order Flow | - POST /api/orders/cod - For Cash on Delivery: skip pre-auth flow entirely - Validate pincode against allowed COD pincodes list (store in DB or config file) - Create order directly with status='confirmed', no payment_preauth record - COD orders count toward group completion the same as paid orders | P2 | COD pincodes list must be manageable from admin panel |

Phase 5 — Backend: Notifications (WhatsApp + Push + Email)

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| BE-25 | WhatsApp Notification Service | - Create utility: sendWhatsApp(phone, templateName, params[]) - Use Meta WhatsApp Business API or Twilio - Templates needed (register in Meta dashboard before dev): - group_invite — product name, discount, invite link - member_joined — member count, target count - group_complete — product name, order ID - timer_expiry_1hr — timer warning - timer_extended — new timer duration - group_cancelled — payment release confirmation - Log every send attempt in notification_log table | P1 | WhatsApp templates MUST be pre-approved by Meta before use. Build the service first, integrate templates once approved |
| BE-26 | Push Notification Service | - Create utility: sendPush(userId, title, body, data{}) - Use Firebase FCM - Store FCM device token on login (add fcm_token column to users table) - Handle token refresh — update token in DB on each login | P2 | FCM is free — prioritize this over email for group events |
| BE-27 | Email Service | - Create utility: sendEmail(to, subject, templateName, data{}) - Use SendGrid or Mailgun - Email templates needed: order_confirmed (with GST invoice), order_shipped (tracking info), new_seller_registration (for admin) | P2 | Emails are secondary to WhatsApp for this platform — do not block core flow on email failures |

Phase 6 — Backend: Admin Panel APIs

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| BE-28 | Admin Dashboard Stats | - GET /api/admin/dashboard - Return: active_groups count, completed_deals today/week/month, total_revenue, new_users today/week, pending_products count, pending_sellers count - Cache response in Redis for 60 seconds — do not run heavy queries on every page load | P2 | All admin routes must use verifyToken + requireRole('admin') |
| BE-29 | Admin Order Management | - GET /api/admin/orders — all orders with filters: status, seller_id, date range, search by order_id - GET /api/admin/orders/:id — full order detail - POST /api/admin/orders/:id/refund — trigger manual refund via Razorpay | P2 | Refund must update order.status to 'refunded' and log action |
| BE-30 | Coupon / Promo Management | - POST /api/admin/coupons — create coupon: code, discount_type (flat/pct), discount_value, expiry, max_uses - GET /api/admin/coupons — list with usage count - DELETE /api/admin/coupons/:id — deactivate - POST /api/coupons/apply — user endpoint: validate and apply coupon to group order | P3 | Build after core group flow is working |
| BE-31 | Commission Configuration | - PUT /api/admin/categories/:id/commission — update commission_pct - Commission is deducted from seller payout at order completion - Store commission snapshot on each order at time of capture — not live rate | P3 | Commission snapshot prevents retrospective changes affecting existing orders |

Phase 7 — Frontend: React.js Web Application Start only after backend APIs are tested

Tech: React.js + Tailwind CSS. All API calls via axios. Use React Context or Zustand for auth state. Use React Query or SWR for data fetching + caching. Use socket.io or polling every 5 seconds for real-time group updates.

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| FE-01 | Project Setup & Routing | - Create React app with Vite - Install: tailwindcss, axios, react-router-dom, zustand or context API - Set up routes: /, /products, /products/:id, /groups/:id, /join/:group_id, /checkout, /orders, /seller/*, /admin/* - Set up axios base URL from .env - Auth context: store JWT, user object, login/logout functions | P1 | Protected route wrapper needed for /seller/* and /admin/* paths |
| FE-02 | OTP Login Flow | - Login modal / page: phone number input → send OTP → 6-digit OTP input → verify - On success: store JWT in localStorage or httpOnly cookie - Auto-redirect after login based on user role (user→home, seller→seller dashboard, admin→admin panel) - Show OTP resend button after 30 seconds | P1 | Use phone number formatting for Indian numbers (+91 prefix) |
| FE-03 | Product Listing Page | - Grid layout with product cards - Each card: image, name, solo price, best group price, active groups badge - Filter bar: category filter, price range - Pagination (20 products per page) - Clicking a card → Product Detail page | P1 | Show both solo price and 'Best Group Price' prominently — this is the key conversion hook |
| FE-04 | Product Detail Page | - Hero image gallery - Tier pricing table: show all 5 tiers with discount % highlighted - Active groups section: list of open groups user can join, with member count and timer - Two CTAs: 'Start a Team' and 'Join Existing Team' - Stock availability display | P1 | The tier pricing table is the most important UI element on this page |
| FE-05 | Group Creation & Invite Page | - Post-creation screen: show group link, countdown timer (live), member slots (filled/empty) - WhatsApp share button: opens wa.me with pre-filled invite text containing group link - Copy link button - Real-time member join updates (poll BE-15 every 5s) - Extend Timer button (visible only to creator, grayed out if already used) - Cancel Group button (creator only) | P1 | Timer display must be HH:MM:SS counting down live — use setInterval on the client, sync from server every 30s |
| FE-06 | Join Group Page (/join/:group_id) | - Accessed via WhatsApp invite link — must work for non-logged-in users - Show product details, current group size, timer, and the price they'll pay - Prompt login if not authenticated - After login: auto-complete the join action - If group is full/expired: show appropriate message with CTA to start new group | P1 | This page is the viral entry point. It must be fast, clean, and work without prior context |
| FE-07 | Checkout & Payment | - Checkout page: order summary, address input, payment method selection (UPI/Card/COD) - For UPI/Card: call BE-20 to get razorpay_order_id, then open Razorpay checkout JS modal - On payment success callback: call backend to confirm pre-auth, then redirect to order confirmation - For COD: direct order creation via BE-24 - Coupon code input field (calls BE-30 apply coupon) | P1 | Use Razorpay's official checkout.js — do not build custom payment UI |
| FE-08 | Order Tracking Page | - List of user's orders with status badges - Order detail: product info, group info, payment status, shipping tracking number + courier name - Status timeline: Confirmed → Shipped → Delivered | P2 | — |
| FE-09 | Seller Dashboard | - Stats cards: total revenue, active groups, completed orders, pending approvals - Products table with add/edit/stock management - Orders table with filter by status — ship button that opens tracking input modal - Registration / onboarding form for new sellers (GSTIN, bank details) | P2 | Accessible only to users with role='seller' and is_approved=true |
| FE-10 | Admin Panel | - Dashboard with stats (from BE-28) - Seller approval queue: list with Approve / Suspend buttons - Product approval queue: list with Approve / Reject buttons - Active groups table: with Force Complete button per group - Orders management table with manual refund option - Category and commission management - User management: search, view, ban | P2 | Admin panel is internal — prioritize function over design polish |
| FE-11 | SEO & Meta Tags | - Add react-helmet or vite-plugin-ssg for dynamic meta tags - Product pages: unique title, description, og:image from product images - Canonical URLs on all pages - robots.txt and sitemap.xml | P3 | Build last — all core features must be complete first |

Phase 8 — Testing & Deployment Checklist

| Task ID | Task / Module | What to Build | Priority | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| QA-01 | Backend API Testing | - Use Postman or Insomnia — create a collection with all API routes - Test the full group lifecycle: create → join → complete (with 2-person group) → payment capture - Test expiry cron: create group with 2-min timer, verify auto-expiry and void - Test edge cases: duplicate join, join expired group, overfull group | P1 | Do not move to frontend until all P1 backend tests pass |
| QA-02 | Razorpay Integration Test | - Test in Razorpay Test Mode first — use test card numbers - Verify pre-auth hold appears in Razorpay dashboard - Verify capture on group completion - Verify void on cancellation and expiry - Test webhook delivery using Razorpay's test webhook tool | P1 | Switch to live keys only after full QA sign-off |
| QA-03 | Deployment | - Backend: deploy Node.js on AWS EC2 or DigitalOcean Droplet with PM2 - Frontend: deploy React on Vercel or Netlify (or serve as static from EC2) - PostgreSQL: use AWS RDS or managed DigitalOcean DB - Redis: use Upstash (serverless) or ElastiCache - Configure SSL via Let's Encrypt (Certbot) - Set all environment variables in production — never commit .env to Git - Set up GitHub Actions or simple CI/CD pipeline | P1 | Use separate environments: development, staging, production |
| QA-04 | Performance & Security Checks | - Add rate limiting on all public endpoints (express-rate-limit) - Add Helmet.js for HTTP security headers - Sanitize all user inputs (express-validator) - Verify no sensitive data in API responses (no password_hash, no full card numbers) - Test page load speed — product listing and detail pages must load under 3s | P2 | OWASP Top 10 compliance is stated in the BRD — at minimum cover SQL injection, XSS, auth issues |

Development Order Summary DB-01 to DB-07 (Schema) → BE-01 to BE-04 (Auth) → BE-05 to BE-11 (Products/Sellers) → BE-12 to BE-19 (Group Engine) → BE-20 to BE-24 (Payments) → BE-25 to BE-27 (Notifications) → BE-28 to BE-31 (Admin APIs) → QA-01, QA-02 (Backend QA) → FE-01 to FE-11 (Frontend) → QA-03, QA-04 (Deploy & Security)